OneClick

Product Roadmap & Feature Strategy

One Fingerprint. Every Asset. Every Agent.

Avalanche Build Games 2026  |  March 2026

github.com/YMprobot/Oneclick

# Phase 1: Foundation

Status: COMPLETE  |  Q1 2026  |  Built solo in 6 days

Core smart wallet infrastructure with passkey authentication, multi-chain deployment, and developer SDK.

| Feature | Details | Status |
| --- | --- | --- |
| Smart Wallet (P256 passkey) | On-chain via Granite precompile (0x0100) | Done |
| CREATE2 deployment | Same address on 3 L1s: Fuji, C-Chain, BEAM | Done |
| Relayer (13 endpoints) | Express + ethers.js v6, deployed on Railway | Done |
| TraderJoe swap | LBRouter V2.1, AVAX/USDC/USDT | Done |
| Smart Route | Auto-swap + transfer in one fingerprint tap | Done |
| ICM key sync | Teleporter-based, 19 tests passing | Done |
| Paymaster | dApps deposit AVAX, relayer sponsors gas | Done |
| SDK on npm | oneclick-wallet-sdk, 5-line integration | Done |
| Demo app | Next.js 15: login, dashboard, send, swap | Done |
| Security audit | Internal audit, 39/39 tests, published | Done |

# Phase 2: RWA, AI Agents & Core UX

Status: IN PROGRESS  |  Q2 2026  |  Target: 5 dApp integrations, 1,000 wallets

Transform from developer tool to mass-market product. Add fiat on-ramp, RWA marketplace, AI agent support, and features from competitive analysis.

## Core Features

| Feature | Description | Inspired By | Priority |
| --- | --- | --- | --- |
| Session Keys | Granular permissions: time, contract whitelist, spending caps. Foundation for AI agents + gaming | ZeroDev Kernel v3 | Priority 1 |
| RWA Marketplace UI | Browse, invest in tokenized bonds, real estate, commodities in one tap | Ondo Finance, Securitize | Priority 1 |
| Multi-method Login | Email + Google as fallback to passkey. Critical for RWA non-crypto audience | Privy, Dynamic | Priority 2 |
| Fiat On-Ramp | Visa/Mastercard/Apple Pay via MoonPay or Transak. Instant USDC conversion | Privy/Stripe, Abstract | Priority 2 |
| Account Recovery | Social recovery (2-of-3 contacts) + email backup + multi-device passkey | Privy, Abstract AGW | Priority 3 |

## AI Agent Features

OneClick as the execution layer for AI agents — any LLM can interact with blockchain through permissioned session keys.

| Feature | Description | Phase |
| --- | --- | --- |
| Agent SDK | Extension of oneclick-wallet-sdk for agent scenarios. connectAgent() with session key, execute within permissions, automatic PermissionDenied on violations | Phase 2 |
| Session Key Permissions | Contract whitelist, per-tx amount limit, daily spending cap, chain restrictions, expiration time. Agent can only act within user-defined bounds | Phase 2 |
| MCP Server | OneClick as Model Context Protocol tool for Claude/GPT/any LLM. Endpoints: getBalance, execute, swap, getPortfolio. Publish to MCP registry | Phase 2-3 |
| AI RWA Robo-Advisor | User sets allocation strategy (60% bonds, 30% RE, 10% gold). AI agent auto-rebalances monthly via session key. Smart Route handles cross-L1 swaps | Phase 3 |
| DeFi Automation | Yield optimizer agent moves liquidity across L1s chasing best APY. DCA bot, auto-compounding, limit orders — all within session key bounds | Phase 3 |
| Gaming AI Companions | NPC wallets for on-chain economies. AI companions that auto-loot, sell items, trade — each with own session key and permission scope | Phase 3-4 |
| AI Strategy Templates | Pre-built strategies users activate in one tap: “Conservative RWA”, “Yield Hunter”, “DCA Bitcoin”. Agent executes, user monitors | Phase 3-4 |

## Additional Phase 2 Features

| Feature | Description | Inspired By | Priority |
| --- | --- | --- | --- |
| UI Component Library | <OneClickButton />, <OneClickWidget /> — styled, customizable React components | Abstract, Dynamic | Priority 3 |
| Batch Transactions | Multiple operations in single tx: approve + swap + stake | Biconomy, ZeroDev | Priority 3 |
| DEX Aggregation | Smart Route beyond TraderJoe: Pangolin, GMX, Benqi | Biconomy (200+ DEX) | Priority 4 |
| Whitelabel SDK | Full brand customization for dApp projects | Dynamic, Privy | Priority 4 |

## Phase 2 Metrics

Wallets created: 1,000+

dApp integrations: 5+

AI agents active: 3+ (robo-advisor, yield optimizer, DCA bot)

Fiat on-ramp: Live on mainnet

RWA partners: 2-3 tokenized asset providers

# Phase 3: Scale & Ecosystem

Status: PLANNED  |  Q3–Q4 2026  |  Target: 20+ L1s, 10K wallets, Retro9000 grant

Decentralize infrastructure, expand chain support, establish institutional partnerships, mature AI agent ecosystem.

| Feature | Details | Timeline |
| --- | --- | --- |
| Decentralized Relayers | Multiple operators compete to execute txs. Staking model for reliability | Q3-Q4 2026 |
| 20+ Avalanche L1s | Auto-register new L1s, auto-deploy wallet contracts via CREATE2 | Q3-Q4 2026 |
| MCP Registry Publication | OneClick as official MCP tool. Any Claude/GPT/LLM agent can use blockchain through OneClick | Q3-Q4 2026 |
| AI Strategy Marketplace | Community-created strategies: yield farming, arbitrage, DCA. Users subscribe with one tap | Q3-Q4 2026 |
| Institutional RWA Partners | Ondo Finance, Securitize, Republic for tokenized bonds/real estate | Q3-Q4 2026 |
| Mobile SDK (React Native) | Native passkey on iOS/Android via platform authenticators | Q3-Q4 2026 |
| Multi-ecosystem Support | Polygon, OP Stack, Base — anywhere with EIP-7212 precompile | Q3-Q4 2026 |
| Compliance Tooling | KYC/AML, OFAC screening for RWA compliance (inspired by Dynamic) | Q3-Q4 2026 |
| Policy Engine | Transaction limits, contract allowlists, spending caps (inspired by Turnkey) | Q3-Q4 2026 |
| XP / Rewards System | Gamified adoption: earn XP for using wallet (inspired by Abstract) | Q3-Q4 2026 |

## Phase 3 Metrics

Chains: 20+

Wallets: 10,000+

AI agents deployed: 50+ (across strategies)

MCP integrations: Listed in Anthropic MCP registry

Grants: Retro9000 + Codebase Incubator submitted

# Phase 4: Mass Adoption

Status: VISION  |  2027  |  Target: 1M+ wallets, $1M+ TVL

OneClick becomes the default authentication and execution layer for Avalanche ecosystem — for humans and AI agents alike.

| Feature | Details | Timeline |
| --- | --- | --- |
| Full Fiat Lifecycle | Card → invest → earn yield → withdraw to bank. Zero crypto knowledge | 2027 |
| Enterprise WaaS (B2B) | Wallet-as-a-Service: per-wallet + per-tx pricing for large projects | 2027 |
| Autonomous Agent Economy | Agents with own wallets trading, lending, providing liquidity. Human oversight via permissions | 2027 |
| Agent-to-Agent Payments | AI agents pay each other for services through OneClick wallets. Micro-transactions at L1 speed | 2027 |
| Modular Smart Account (7579) | Plugin architecture: add modules without redeploying wallet | 2027 |
| EIP-7702 Support | Upgrade existing EOAs to OneClick smart accounts | 2027 |
| OneClick Hub | Marketplace of Avalanche dApps + AI strategies accessible via one wallet | 2027 |
| Protocol Decentralization | Governance token, community-driven development, DAO | 2027 |

## Phase 4 Metrics

Wallets: 1,000,000+ (human + agent)

TVL through Paymaster: $1M+

AI agents active: 10,000+

Enterprise clients: 3+

# AI Agent Architecture

OneClick provides three layers of AI integration, from simple automation to fully autonomous agents:

## Layer 1: Session Key Automation

User authorizes a session key with specific permissions. Agent (or script) executes transactions within those bounds. User can revoke at any time with one fingerprint tap.

Use case: DCA bot buys $10 of AVAX every day. Session key allows only Paymaster-sponsored swaps on C-Chain, max $10/tx, expires in 30 days.

## Layer 2: MCP Tool Integration

OneClick publishes an MCP server with tools: getBalance, execute, swap, getPortfolio, getTransactions. Any LLM connected via MCP can use OneClick as a blockchain execution tool.

Use case: User asks Claude: “Rebalance my RWA portfolio to 60/30/10.” Claude calls OneClick MCP tools to check balances, calculate needed swaps, and execute trades — all within the session key permissions.

## Layer 3: Autonomous Agent Wallets

AI agents can have their own OneClick wallets, funded and permissioned by a human owner. Agent operates independently within bounds. Multiple agents can coordinate through separate wallets.

Use case: Gaming guild with 5 AI agents: farmer, trader, crafter, scout, treasurer. Each has own wallet with role-specific permissions. Treasurer aggregates earnings. Owner oversees via dashboard.

## Why OneClick > Competitors for AI

vs Biconomy: Biconomy has basic agent support but no multi-L1 auto-routing. Agent must manually handle chain selection and token swaps. OneClick’s Smart Route abstracts all of this.

vs ZeroDev: ZeroDev has best session keys but no end-to-end product. Agent developer must assemble bundler + paymaster + RPC. OneClick = one SDK call.

vs Privy/Turnkey: Server-side key management, TEE dependency, Stripe/Fireblocks vendor lock-in. OneClick = on-chain verification, open source, no lock-in.

Unique advantage: Smart Route + ICM + Paymaster = agent says “buy X for $Y” and OneClick figures out chain, DEX, token path, and gas. No other solution provides this level of abstraction for agents.

# Competitive Positioning

Market context: Privy acquired by Stripe (June 2025). Dynamic acquired by Fireblocks (2025). Market consolidating. OneClick = independent, open-source.

## What Only OneClick Does

ICM Cross-Chain Key Sync: Native Avalanche ICM for wallet state sync between sovereign L1s. No competitor uses ICM.

Smart Route: Auto swap + transfer in one biometric tap. Agent or human — same abstraction.

On-Chain P256 Verification: Passkey signature verified in smart contract via Granite precompile. Not on a TEE server.

Avalanche L1 Native: Built for multi-L1 topology with different validators and gas tokens.

Human + AI Unified: Same wallet, same permissions, same Smart Route for both human taps and agent API calls.

Vendor Independence: Open-source, no corporate lock-in.

## What We Take From Competitors

From ZeroDev: Session keys with granular permissions (Phase 2, Priority 1)

From Privy/Dynamic: Multi-method login — email/Google as passkey fallback (Phase 2, Priority 2)

From Abstract: UI component library + ecosystem hub + XP rewards (Phase 2-3)

From Biconomy: Batch transactions + DEX aggregation + AI agent patterns (Phase 2-3)

From Turnkey: Policy engine + multi-device management + HSM for relayer (Phase 3)

# Monetization Model

| Stream | How It Works | Precedent | Phase |
| --- | --- | --- | --- |
| Paymaster Fee | 3-10% on gas sponsorship paid by dApps | Abstract | Phase 2 |
| Smart Route Fee | 0.1-0.3% on auto-swap volume | DEX aggregators | Phase 2 |
| AI Strategy Fee | Performance fee (2-5%) or subscription for AI strategies | Robo-advisors | Phase 3 |
| Hosted Relayer SaaS | $99-499/mo for managed infrastructure | Privy pricing | Phase 3 |
| WaaS (per-wallet) | $0.01-0.10/wallet + per-tx for enterprises | Biconomy, ZeroDev | Phase 4 |
| MCP API calls | Per-call pricing for AI agents using MCP server | API pricing | Phase 3 |
| Grants | Retro9000, Codebase Incubator, Avalanche Foundation | Ecosystem | Phase 2-3 |

# Summary Timeline

| Phase | Period | Key Deliverable | Target |
| --- | --- | --- | --- |
| Phase 1 | Q1 2026 | MVP: wallet + relayer + SDK + 3 L1s | 39/39 tests, npm published |
| Phase 2 | Q2 2026 | RWA marketplace + fiat + session keys + AI agent SDK | 1K wallets, 5 dApps |
| Phase 3 | Q3-Q4 2026 | 20+ L1s + MCP server + AI strategies + mobile | 10K wallets, grants |
| Phase 4 | 2027 | Enterprise WaaS + autonomous agents + full fiat cycle | 1M wallets, $1M TVL |

OneClick — One Fingerprint. Every Asset. Every Agent.

github.com/YMprobot/Oneclick  |  npm: oneclick-wallet-sdk  |  oneclick-orcin-nine.vercel.app