OneClick

Product Roadmap & Feature Strategy

One Fingerprint. Every Asset.

Avalanche Build Games 2026

March 2026

github.com/YMprobot/Oneclick

# Phase 1: Foundation

Status: COMPLETE  |  Q1 2026  |  Built solo in 6 days

Core smart wallet infrastructure with passkey authentication, multi-chain deployment, and developer SDK.

| Feature | Details | Status |
| --- | --- | --- |
| Smart Wallet with P256 passkey verification | On-chain via Granite precompile (0x0100) | Done |
| Deterministic deployment (CREATE2) | Same address on 3 L1s: Fuji, C-Chain, BEAM | Done |
| Relayer with 13 API endpoints | Express + ethers.js v6, deployed on Railway | Done |
| TraderJoe swap integration | LBRouter V2.1, AVAX/USDC/USDT | Done |
| Smart Route | Auto-swap + transfer in one fingerprint tap | Done |
| ICM cross-chain key sync | Teleporter-based, 19 tests passing | Done |
| Gas sponsorship via Paymaster | dApps deposit AVAX, relayer sponsors | Done |
| TypeScript SDK on npm | oneclick-wallet-sdk, 5-line integration | Done |
| Demo app (Next.js 15) | Login, dashboard, send, swap pages | Done |
| Security audit | Internal audit, 39/39 tests, published | Done |

# Phase 2: RWA, Accessibility & Core UX

Status: IN PROGRESS  |  Q2 2026  |  Target: 5 dApp integrations, 1,000 wallets

Transform from developer tool to mass-market product. Add fiat on-ramp, RWA marketplace, and features learned from competitive analysis.

## Features from Competitive Analysis

| Feature | Description | Inspired By | Priority |
| --- | --- | --- | --- |
| Session Keys | Granular permissions: time limits, contract allowlists, spending caps. Critical for gaming (no re-auth per action) | ZeroDev Kernel v3 | Priority 1 |
| Multi-method Login | Email + Google as fallback to passkey. Increases conversion for non-crypto audience (RWA) | Privy, Dynamic | Priority 2 |
| UI Component Library | <OneClickButton />, <OneClickWidget /> — styled, customizable React components | Abstract build.abs.xyz, Dynamic widget | Priority 3 |
| Account Recovery | Social recovery (2-of-3 trusted contacts) + email backup + multi-device passkey | Privy, Abstract AGW | Priority 4 |
| DEX Aggregation | Expand Smart Route beyond TraderJoe: Pangolin, GMX, Benqi for best execution | Biconomy (200+ DEX) | Priority 5 |
| Fiat On-Ramp | Visa/Mastercard/Apple Pay via MoonPay or Transak. Instant USDC conversion | Privy/Stripe, Abstract | Priority 2 |
| RWA Token Marketplace UI | Browse, invest in tokenized RWA (bonds, real estate, commodities) in one tap | Ondo Finance, Securitize | Priority 1 |
| Batch Transactions | Multiple operations in single tx: approve + swap + stake | Biconomy Nexus, ZeroDev | Priority 3 |
| Whitelabel SDK | Full brand customization for dApp projects | Dynamic, Privy | Priority 4 |

## Phase 2 Metrics

Wallets created: 1,000+

dApp integrations: 5+

Fiat on-ramp: Live on mainnet

RWA partners: 2-3 tokenized asset providers

# Phase 3: Scale & Ecosystem

Status: PLANNED  |  Q3–Q4 2026  |  Target: 20+ L1s, 10K wallets, Retro9000 grant

Decentralize infrastructure, expand chain support, establish institutional partnerships.

| Feature | Details | Timeline |
| --- | --- | --- |
| Decentralized Relayer Network | Multiple operators compete to execute transactions. Staking model for reliability | Q3-Q4 2026 |
| 20+ Avalanche L1 Support | Auto-register new L1s, auto-deploy wallet contracts via CREATE2 | Q3-Q4 2026 |
| Institutional RWA Partnerships | Integrate Ondo Finance, Securitize, Republic for tokenized bonds/real estate | Q3-Q4 2026 |
| Mobile SDK (React Native) | Native passkey on iOS/Android via platform authenticators | Q3-Q4 2026 |
| Multi-ecosystem Support | Polygon, OP Stack, Base — anywhere with EIP-7212 (secp256r1 precompile) | Q3-Q4 2026 |
| Compliance Tooling | KYC/AML integration, OFAC screening for RWA compliance (inspired by Dynamic) | Q3-Q4 2026 |
| Policy Engine | Transaction limits, contract allowlists, spending caps (inspired by Turnkey) | Q3-Q4 2026 |
| AI Agent Support | Session keys for autonomous agents (inspired by Biconomy/ZeroDev trend) | Q3-Q4 2026 |
| XP / Rewards System | Gamified adoption: earn XP for using wallet (inspired by Abstract) | Q3-Q4 2026 |

## Phase 3 Metrics

Chains supported: 20+

Wallets created: 10,000+

RWA partners: 5+ institutional

Grants: Retro9000 + Codebase Incubator applications submitted

# Phase 4: Mass Adoption

Status: VISION  |  2027  |  Target: 1M+ wallets, $1M+ TVL

OneClick becomes the default authentication and transaction layer for Avalanche ecosystem.

| Feature | Details | Timeline |
| --- | --- | --- |
| Full Fiat Lifecycle | Card → invest → earn yield → withdraw to bank. Zero crypto knowledge needed | 2027 |
| Enterprise WaaS (B2B) | Wallet-as-a-Service: per-wallet + per-transaction pricing for large projects | 2027 |
| Modular Smart Account (ERC-7579) | Plugin architecture: add recovery, limits, session keys without redeploying wallet | 2027 |
| EIP-7702 Support | Upgrade existing EOAs to OneClick smart accounts | 2027 |
| Regulatory Compliance | Framework for regulated RWA: KYC, AML, reporting | 2027 |
| Protocol Decentralization | Governance token, community-driven development, DAO structure | 2027 |
| OneClick Hub | Marketplace of Avalanche dApps accessible via one wallet (inspired by Abstract portal) | 2027 |

## Phase 4 Metrics

Wallets created: 1,000,000+

TVL through Paymaster: $1M+

Enterprise clients: 3+

Ecosystem coverage: Avalanche + 2 other ecosystems

# Competitive Positioning

Market context: Privy acquired by Stripe (June 2025). Dynamic acquired by Fireblocks (2025). Embedded wallet market is consolidating. OneClick remains independent and open-source.

| Feature | Privy | Abstract | Biconomy | ZeroDev | OneClick |
| --- | --- | --- | --- | --- | --- |

## What Only OneClick Does

ICM Cross-Chain Key Sync: Native Avalanche Interchain Messaging for wallet state sync between sovereign L1s. No competitor uses ICM.

Smart Route: Automatic swap + transfer in one biometric tap. User holds AVAX, needs USDC — OneClick handles it silently.

On-Chain P256 Verification: Passkey signature verified in smart contract via Granite precompile. Not on a TEE server like Privy/Turnkey.

Avalanche L1 Native: Built for multi-L1 topology with different validators and gas tokens. All competitors are Ethereum-first.

Vendor Independence: Open-source, no corporate lock-in. Privy = Stripe, Dynamic = Fireblocks. OneClick = independent.

## What We Take From Competitors

From ZeroDev: Session keys with granular permissions (Phase 2, Priority 1)

From Privy/Dynamic: Multi-method login — email/Google as passkey fallback (Phase 2, Priority 2)

From Abstract: UI component library + ecosystem hub + XP rewards (Phase 2-3)

From Biconomy: Batch transactions + DEX aggregation + AI agent support (Phase 2-3)

From Turnkey: Policy engine + multi-device management + HSM for relayer (Phase 3)

From Dynamic: Compliance tooling + whitelabel customization (Phase 3)

# Monetization Model

Revenue streams validated by market precedents:

| Stream | How It Works | Precedent | Phase |
| --- | --- | --- | --- |
| Paymaster Fee | 3-10% on top of gas sponsorship paid by dApps | Abstract | Phase 2 |
| Smart Route Fee | 0.1-0.3% on auto-swap volume | DEX aggregators | Phase 2 |
| Hosted Relayer SaaS | $99-499/mo for managed infra | Privy pricing | Phase 3 |
| WaaS (per-wallet) | $0.01-0.10 per wallet + per-tx | Biconomy, ZeroDev | Phase 4 |
| Grants | Retro9000, Codebase Incubator, Avalanche Foundation | Ecosystem | Phase 2-3 |

# Summary Timeline

| Phase | Period | Key Deliverable | Target Metric |
| --- | --- | --- | --- |
| Phase 1 | Q1 2026 | MVP: wallet + relayer + SDK + 3 L1s | 39/39 tests, npm |
| Phase 2 | Q2 2026 | RWA marketplace + fiat + session keys | 1K wallets, 5 dApps |
| Phase 3 | Q3-Q4 2026 | 20+ L1s + decentralized relayers + mobile | 10K wallets, grants |
| Phase 4 | 2027 | Enterprise WaaS + full fiat lifecycle | 1M wallets, $1M TVL |

OneClick — One Fingerprint. Every Asset.

github.com/YMprobot/Oneclick  |  npm: oneclick-wallet-sdk  |  oneclick-orcin-nine.vercel.app